**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 25 JUNE 2025 |
| Team ID | LTVIP2025TMID56126 |
| Project Name | FREELANCER FINDER |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**📁 Module Breakdown**

| **Module** | **Description** |
| --- | --- |
| **Authentication** | Register/Login, Role-based access |
| **Client Dashboard** | Post projects, view bids, hire freelancers |
| **Freelancer Dashboard** | Browse projects, bid, manage profile |
| **Project Management** | Assignments, submissions, status tracking |
| **Admin Panel** | Monitor users, projects, disputes, analytics |
| **Chat System** | Messaging between client and freelancer |
| **Notifications** | Real-time updates on project status, messages |

**5. 📅 Timeline**

| **Phase** | **Task** | **Duration** | **Target Dates** |
| --- | --- | --- | --- |
| Phase 1 | Requirements Gathering | 3 days | [Start] – [End] |
| Phase 2 | Frontend UI Design | 1 week | [Start] – [End] |
| Phase 3 | Backend API Development | 1.5 weeks | [Start] – [End] |
| Phase 4 | Database Modeling | 3 days | [Start] – [End] |
| Phase 5 | Integration & Testing | 1 week | [Start] – [End] |
| Phase 6 | Final Review & Launch | 2 days | [Start] – [End] |

**6. 🛠️ Tools & Resources**

| **Tool** | **Purpose** |
| --- | --- |
| **VS Code** | Code editor |
| **Postman** | API testing |
| **MongoDB Atlas** | Cloud database |
| **GitHub** | Version control |
| **Figma / Canva** | UI mockups (optional) |
| **Trello/Notion** | Task management |